STORYSTRIP AI

Every event in the world, retold as a comic strip in 30 seconds

“Mọi sự kiện, kể lại bằng truyện tranh”

Technical Deep Dive — 36-Hour Hackathon Sprint

Track: Technology & Consumer by AWS

Team Size: 4+ members  |  Timeline: 36 hours

Date: March 2026

# 1. Executive Summary

StoryStrip AI transforms any news article, historical event, or internet drama into a visually stunning comic strip in under 30 seconds. Users paste a URL, type an event, or describe a drama — and the AI researches, writes a comic script, generates consistent artwork, and assembles a shareable comic strip with speech bubbles, narration, and sound effects.

This is not another AI comic generator. Existing tools (ComicsMaker.ai, Dashtoon, ArcStory) require users to write their own scripts and describe each panel manually. StoryStrip AI is the first to combine real-time news research with automated comic generation — the user provides a topic, the AI handles everything else.

The concept targets Gen Z and Millennials who consume news through visual social media but find traditional articles too long. Market validation: the AI comic generator market is valued at $150M in 2024 with a 28.5% CAGR, while the comic book market overall is projected to reach $27B by 2034. Visual news consumption is growing 70% YoY.

# 2. Product Vision — Three Modes

## 2.1 News Mode — “Paste URL, get comic”

User pastes any news article URL (VnExpress, BBC, CNN, Reddit thread). The system fetches the full content, extracts the key narrative (who, what, when, conflict, resolution), and generates a 4–6 panel comic strip. Output is optimized for Instagram Stories (vertical 9:16) or horizontal (16:9 for Twitter/Facebook).

Example: Paste BBC article about SpaceX Starship launch → Comic: Panel 1: "Cape Canaveral, 7AM" (rocket on pad). Panel 2: Elon biting nails in mission control. Panel 3: BOOM — liftoff with SFX. Panel 4: Successful landing, crowd cheering. Panel 5: Elon tweet: "Mars, here we come." Panel 6: Narrator: "Humanity just got closer to the stars."

## 2.2 History Mode — “Any event becomes a dramatic comic”

User types any historical event. The AI researches the facts via Exa, identifies the most dramatic moments, and generates a comic with historically accurate details but manga/Marvel-level dramatic storytelling. Art style is user-selectable: manga, Marvel, noir, chibi, pixel art, vintage, webtoon.

Example: "Fall of the Berlin Wall" → Manga style → Panel 1: Guard towers, tension. Panel 2: Crowd gathering, whispers. Panel 3: First hammer strike — CRACK! Panel 4: People climbing the wall. Panel 5: East meets West, tears. Panel 6: "November 9, 1989 — the night freedom won."

## 2.3 Drama Mode — “Internet drama as comic recap”

User describes any drama (celebrity, streamer, K-drama, politics). Bright Data scrapes social context if needed, GPT-4o summarizes the timeline, and generates a comic with meme-appropriate art style (chibi, rage comic, webtoon). Optimized for vertical social sharing. This is the primary viral engine.

Example: "Drama giữa hai streamer Việt tuần này" → Chibi style → 4 panels recap with exaggerated expressions and meme-energy dialogue. Share card: "Tóm tắt drama trong 4 panels — ai đúng ai sai?"

# 3. Tech Stack & Credit Allocation

| Layer | Tool | Free Credit | Role | Est. Cost |
| --- | --- | --- | --- | --- |
| Content Fetch | Exa AI | $50 API Credits | Fetch articles, research historical facts, find quotes and key moments | ~$15 |
| Social Scrape | Bright Data | $75 Credits + Prizes | Scrape social media context for drama recaps (Twitter, Reddit threads) | ~$10 |
| Script Gen | OpenAI GPT-4o | $100 API Credits | Extract narrative → write comic script (panels, dialogue, narration, emotions, SFX) | ~$20 |
| Image Gen | OpenAI GPT-4o | (same credits) | Generate comic panels with consistent art style. GPT-4o image gen supports style control and character consistency | ~$15 |
| Orchestration | Dify | 1 Month Pro (~80 coupons) | Workflow: URL input → fetch → script gen → image gen → assembly → output | ~25 coupons |
| Audio Layer | ElevenLabs | 3 Months Creator ($66) | Optional: narrator voice, character dialogue, SFX for audio comics | ~40K chars |
| Cache/Search | Zilliz | $100 Cloud Credits | Cache generated comics, event research embeddings, enable search "find comics about X" | ~$5 |
| Frontend | Lovable | Pro Plan (100 credits) | PWA: comic reader, generator UI, share cards, daily digest, remix editor | ~60 credits |
| Backend | Supabase | Free (via Lovable) | Auth, comic storage (image URLs + metadata), user preferences, episode library | Free tier |
| Memory | ByteRover | 1 Month Team (240) | User reading history, style preferences, topic interests for personalization | ~50 coupons |
| Multiplayer | Agora | 10K Free Min/Month | Voice chat for Collab Comic mode (stretch goal) | ~100 min |

Total estimated credit usage: ~$70 out of $450+ available. Massive buffer for iteration, debugging, and generating demo content.

# 4. System Architecture — The Comic Pipeline

The pipeline converts any text input into a comic strip through 5 sequential stages, targeting under 30 seconds total:

## Stage 1: Content Acquisition (3–5 seconds)

Based on input type, the system routes to the appropriate data source:

- News Mode: Exa fetches full article from URL, extracts title, body, key quotes, entities, and timeline.

- History Mode: Exa deep search for the event — facts, key dates, famous quotes, dramatic turning points, multiple perspectives.

- Drama Mode: Bright Data scrapes relevant social media threads (Twitter, Reddit). GPT-4o summarizes the drama timeline and identifies key players.

All fetched content is cached in Zilliz as embeddings so repeat requests for the same topic are instant (vector similarity search, threshold > 0.92 = cache hit).

## Stage 2: Comic Script Generation (5–8 seconds)

GPT-4o receives the research context and generates a structured comic script. This is the most critical prompt in the system:

System: "You are a master comic book writer. Given source material about an event, create a comic strip script. Rules: (1) 4-6 panels maximum. (2) Each panel needs: scene_description (what to draw), dialogue (speech bubbles), narration (caption boxes), emotion (characters' expressions), sfx (sound effects if any). (3) Create dramatic pacing: setup → tension → climax → resolution. (4) Keep dialogue SHORT — max 15 words per bubble. (5) Output strict JSON."

Output schema: { title: string, panels: [{ panel_number: 1-6, scene_description: string, characters: [{name, emotion, position}], dialogue: [{speaker, text, bubble_type: speech|thought|shout}], narration: string|null, sfx: string|null }], art_style: string }

## Stage 3: Panel Image Generation (10–15 seconds)

Each panel is generated using GPT-4o’s image generation capability with careful style prompting:

- Style prefix: "In the style of [manga/Marvel/chibi/noir/webtoon], comic book panel, clear line art, vibrant colors, dynamic composition"

- Character consistency: Each character gets a detailed description in the first panel that is repeated in subsequent panels (e.g., "tall man with gray hair, blue suit, glasses — same character as Panel 1")

- Panels are generated in parallel (2 concurrent requests) to minimize total latency. GPT-4o image gen typically returns in 5–8 seconds per image.

- Images are generated at 1024x1024 then cropped/resized for the appropriate panel layout (horizontal strip or vertical webtoon).

Fallback: If GPT-4o image gen fails or is slow, the system falls back to VALSEA API (free credits available) or a simpler illustrated style using SVG-based comic templates with GPT-4o’s text descriptions.

## Stage 4: Comic Assembly (3–5 seconds)

The Lovable frontend assembles the final comic strip:

- Panel images arranged in the chosen layout (2x2 grid, horizontal strip, vertical scroll, or single-column webtoon).

- Speech bubbles overlaid as HTML/CSS elements positioned according to character locations in each panel. Tail direction points toward the speaker.

- Narration boxes rendered as semi-transparent caption overlays at top or bottom of panels.

- SFX text rendered with comic-style fonts (bold, angled, with outline/shadow effects like "BOOM!", "CRACK!").

- Title banner at top, credit/source link at bottom.

## Stage 5: Output & Distribution (2–3 seconds)

The assembled comic is saved as a high-resolution PNG/WebP image to Supabase Storage and a shareable URL is generated. Multiple output formats:

- Instagram Story format (1080x1920, vertical, 4 panels stacked)

- Twitter/X format (1200x675, horizontal, 4 panels in a row)

- Full resolution (2048px wide, downloadable)

- Interactive web version (swipeable panels with optional audio narration)

# 5. Key Differentiating Features

## 5.1 Choose Your POV

The same event told from different character perspectives. Technical implementation: GPT-4o receives the same research data but with a modified system prompt specifying whose perspective to adopt. The AI adjusts narration tone, which moments to emphasize, dialogue focus, and emotional framing. Example: Titanic from captain’s POV focuses on duty and decisions. From a third-class passenger’s POV, it focuses on survival and class inequality. From the iceberg’s POV — yes, the iceberg — it’s a comedy of cosmic indifference.

UI: Horizontal tab bar showing available POVs. Swipe between versions. Each version has a distinct color accent and narrator tone.

## 5.2 Remix & Meme Mode

Every generated comic is editable. Users tap any speech bubble to edit the text inline. This instantly turns any news comic into a meme template. Technical implementation: The comic is rendered as layered HTML (image layer + text overlay layer), not a flat image. Text elements are contenteditable. Users can also tap “Remix” to have GPT-4o rewrite all dialogue in a different tone (serious → comedy, English → Vietnamese, adult → ELI5 for kids). The original art stays the same, only text changes. Cost: ~$0.01 per remix (only a short GPT-4o call).

## 5.3 Daily Comic Digest

Automated morning delivery. Dify scheduled workflow triggers at 6AM: Exa fetches top 5 trending news stories from user’s selected categories → generates 5 comic strips → assembles into a “Daily Digest” page → push notification to user. The digest UI is a vertical scroll of 5 comics with one-line headlines. Total read time: ~2 minutes vs 20+ minutes for reading 5 articles. This is the primary retention mechanism — users return every morning.

## 5.4 Audio Comic (Stretch Goal)

Each comic gets an optional audio layer powered by ElevenLabs. A narrator reads the caption boxes in a dramatic voice. Character dialogue is read by distinct ElevenLabs voices (different voice IDs per character). SFX are generated using ElevenLabs Sound Effects API. When the user swipes to the next panel, the audio transitions automatically. Implementation: Each panel’s audio is a separate MP3 segment. The Lovable frontend uses the Web Audio API to play segments sequentially, triggered by swipe/scroll events.

## 5.5 Collab Comic (Stretch Goal)

Multiplayer comic creation. 2–4 users join an Agora voice room. Each is assigned a character from the event. Users take turns writing dialogue for their character (voice input via Whisper transcription or text). After all dialogue is submitted, GPT-4o merges the inputs into a coherent script and generates the comic. The result is a collaboratively “directed” comic with human creativity + AI art. This is a party game format with strong replay value.

# 6. Team Task Allocation (4 Members)

| Role | Scope | Tools | Deliverable |
| --- | --- | --- | --- |
| AI Lead | Comic script pipeline: prompt engineering for script gen, POV system, remix logic, Dify workflow orchestration | Dify, OpenAI GPT-4o, Exa, Bright Data | Working Dify workflow: (input) → content fetch → script JSON → validated output. 3 modes working. |
| Image Lead | Panel image generation: GPT-4o image prompts, style consistency, character consistency across panels, image post-processing | OpenAI GPT-4o image gen, Python/Node.js for image processing, VALSEA (fallback) | Script JSON → 4-6 consistent comic panels. 8 art styles working. <15s generation time. |
| Frontend Lead | Lovable PWA: comic reader/viewer, generator input UI, speech bubble overlay system, share card generator, remix editor, daily digest page | Lovable, Supabase, React/Tailwind | Beautiful PWA with: input form, comic viewer with bubbles, share buttons (IG/Twitter/Download), editable text, responsive mobile. |
| Integration Lead | End-to-end glue: API connections, Zilliz caching, ByteRover user prefs, ElevenLabs audio layer, daily digest scheduler, demo content preparation | Zilliz, ByteRover, ElevenLabs, Agora, Supabase | Full pipeline working end-to-end. 10+ pre-generated demo comics. Audio comic prototype. 3 polished demo scenarios. |

# 7. 36-Hour Implementation Plan

## Phase 1: Foundation (Hours 0–6)

- All (Hour 0–1): Set up accounts for all services (OpenAI, Exa, Bright Data, ElevenLabs, Dify, Zilliz, ByteRover, Lovable). Share API keys securely. Create GitHub repo with branch strategy (main + 4 feature branches).

- AI Lead (Hours 1–6): Build Dify workflow skeleton for News Mode: URL input → Exa fetch node → GPT-4o script gen node. Test with 5 different news articles. Iterate on prompt until script quality is consistently good.

- Image Lead (Hours 1–6): Experiment with GPT-4o image generation for comic panels. Test 8 art styles. Develop style prompt templates that produce consistent results. Solve character consistency challenge (detailed character description carry-over between panels).

- Frontend Lead (Hours 1–6): Scaffold Lovable PWA: Home page with 3-mode selector (News/History/Drama). Input form for each mode. Placeholder comic viewer with 4-panel grid layout. Basic responsive design.

- Integration Lead (Hours 1–6): Set up Zilliz collection (comic_cache: id, embedding, comic_data). Set up Supabase tables (comics, users, daily_digests). Configure ByteRover for user preference storage. Test Exa and Bright Data APIs independently.

## Phase 2: Core Build (Hours 6–18)

- AI Lead (Hours 6–12): Complete all 3 modes (News, History, Drama). Add POV feature: modify system prompt to accept perspective parameter. Test 15+ diverse inputs across all modes. Handle edge cases: very short articles, events with no clear conflict, non-English content.

- AI Lead (Hours 12–18): Build Remix engine: take existing script JSON + new tone instruction → output rewritten dialogue only. Add ELI5 mode, comedy mode, Vietnamese mode. Optimize prompt chain for speed (<8s total script generation).

- Image Lead (Hours 6–18): Build parallel image generation pipeline: script JSON → generate 4-6 panels concurrently (2 at a time) → collect results → return ordered array. Implement panel layout engine: arrange images into 2x2 grid, horizontal strip, or vertical webtoon based on output format. Test 20+ comics for visual quality and consistency.

- Frontend Lead (Hours 6–18): Build the comic viewer component: image panels + HTML speech bubble overlay. Implement bubble positioning system (top-left, top-right, bottom-left based on character position). Build narration box overlay. Build SFX text overlay with comic fonts. Build share card generator (renders comic as single image for download/share). Build editable text mode for Remix.

- Integration Lead (Hours 6–18): Wire the full pipeline: Lovable frontend → Dify API → image gen → assembly → Supabase storage → display. Implement Zilliz caching (check cache before generating). Build ElevenLabs audio layer: generate narrator audio per panel, build audio player that syncs with panel swipe. Start preparing demo content.

## Phase 3: Polish & Demo (Hours 18–36)

- Hours 18–24 (All): Integration testing across all modes. Fix bugs. Handle error states gracefully (API timeout, bad URL, no results found). Add loading animations with progress indicators: "Researching..." → "Writing script..." → "Drawing panels..." → "Adding bubbles...".

- Hours 24–28 (All): UX polish. Pre-generate 10 featured comics across all modes and styles for instant demo browsing. Add art style selector with visual previews. Mobile-responsive testing on multiple devices. Add "Trending" section on home page with pre-generated comics.

- Hours 28–32 (AI + Image): Quality pass on generated comics. Fine-tune prompts for the 3 demo scenarios. Ensure character consistency is solid. Generate backup comics in case live generation fails during demo.

- Hours 28–32 (Frontend + Integration): Build Daily Digest page prototype. Set up scheduled Dify workflow for automatic generation. Polish share cards for Instagram and Twitter. Ensure shareable URLs work.

- Hours 32–34 (All): Demo rehearsal. Script the 3-minute pitch. Choose 3 demo scenarios: (1) Live paste BBC News URL → comic in 30s. (2) "Fall of Saigon 1975" → manga style with POV switch. (3) Live remix: tap bubble, type meme text, share. Prepare backup video.

- Hours 34–36 (All): Final testing. Verify all links work. Test on presentation device. Submit. Celebrate.

# 8. Demo Strategy (3 Minutes)

Minute 1 — The Hook (Live News): "I just saw a news article 5 minutes ago. Let me turn it into a comic." Paste URL on stage → 30 seconds of dramatic loading animation → beautiful comic strip appears with speech bubbles and SFX. Judges see the full pipeline live. Scroll through panels. Tap audio button → narrator reads the comic. Mic drop moment.

Minute 2 — The Depth (History + POV): Switch to History mode. Type "Trận Điện Biên Phủ" → select manga style → epic 6-panel comic appears. Then: "Now let’s see this from the French perspective." Switch POV → completely different comic, same event. Then: "Want to make it a meme?" Tap bubble, type funny text, show share card. Audience laughs.

Minute 3 — The Business: Show Daily Digest: "Every morning, 5 comics, 2 minutes to read the world." Revenue model: (1) Freemium — 3 free comics/day, $4.99/month unlimited. (2) Brand Comics — brands pay to have their news/campaigns turned into sponsored comics. (3) Education license — schools subscribe for history comic library. (4) Meme API — platforms integrate StoryStrip for social content. Market: AI comic market $150M → $1.12B by 2033 (28.5% CAGR). "We’re building the Instagram of news consumption."

# 9. Image Generation Strategy

The most technically challenging part of StoryStrip is generating consistent, high-quality comic panels. Here is the detailed strategy:

## 9.1 Style Prompt Templates

Each art style has a carefully crafted prompt prefix that ensures visual consistency:

MANGA: "Manga art style, black and white with screentone shading, dynamic speed lines, expressive eyes, Japanese comic panel composition, high contrast ink work"

MARVEL: "American superhero comic art style, bold colors, dramatic lighting, muscular proportions, detailed backgrounds, dynamic poses, thick outlines"

CHIBI: "Chibi kawaii style, oversized heads, tiny bodies, pastel colors, simple backgrounds, exaggerated cute expressions, rounded features"

NOIR: "Film noir comic style, heavy shadows, black and white with dramatic single-color accent (red or yellow), venetian blind shadows, fedora hats, rain"

WEBTOON: "Korean webtoon style, soft gradients, clean digital art, natural proportions, pastel color palette, minimal backgrounds, emotional close-ups"

## 9.2 Character Consistency Method

Character consistency across panels is achieved through detailed character descriptions that are repeated verbatim in every panel’s prompt. In Panel 1, the character description is generated by GPT-4o based on the real person or a fictional archetype. This description includes: physical features (height, build, hair color/style, skin tone), clothing (specific outfit described in detail), distinguishing features (glasses, scars, accessories), and expression baseline. This exact description block is injected into every subsequent panel’s image prompt, with only the action/pose/expression changing.

Additionally, for fictional or historical characters where no reference exists, the system generates Panel 1 first, then uses GPT-4o Vision to describe the generated character back as text, creating a self-consistent reference description for subsequent panels.

## 9.3 Fallback Strategy

If GPT-4o image generation is slow or fails during the demo, the system has two fallback layers: (1) VALSEA API (free credits available from hackathon) as an alternative image generator with similar prompt compatibility. (2) SVG template-based comics: pre-designed panel layouts with placeholder character silhouettes and prominent text overlays. Less visually impressive but guarantees output within 5 seconds.

# 10. Risk Matrix & Mitigations

| Risk | Level | Impact | Mitigation |
| --- | --- | --- | --- |
| Image gen slow/fails | High | No comic output = no demo | Pre-generate 10 demo comics. VALSEA fallback. SVG template fallback. Progressive loading (show panels as they generate). |
| Character inconsistency | Medium | Characters look different across panels | Detailed character description carry-over. Self-reference technique (describe Panel 1 output back). Accept slight variation — it’s still impressive. |
| Speech bubbles mispositioned | Medium | Bubbles cover important art | Position bubbles in corners with flexible tail. Let GPT-4o specify character positions in scene_description. Allow manual drag-to-reposition. |
| Article fetch fails | Low | Can’t process certain URLs | Exa handles most sites. Fallback: user can paste article text directly instead of URL. |
| 30s target too slow | Medium | Users get bored waiting | Animated progress with "behind the scenes" preview (show script being written, then panels appearing one by one). Progressive reveal = entertainment while waiting. |
| Content appropriateness | Low | Generated comics contain inappropriate content | GPT-4o content filters active. Add "safe mode" for education use. Review pre-generated demo comics manually. |
| Lovable credit exhaustion | Medium | Can’t iterate on frontend | Plan prompts carefully. Use GitHub sync to edit code directly. Frontend Lead should batch changes into larger, well-described prompts. |

# 11. Detailed Credit Budget

| Service | Available | Usage Breakdown | Est. Cost | Remaining |
| --- | --- | --- | --- | --- |
| OpenAI | $100 | Script gen ~$12, Image gen ~$15, Remix ~$3, Vision ~$2 | ~$32 | ~$68 |
| Exa | $50 | Article fetch ~$8, History research ~$5, Trending ~$2 | ~$15 | ~$35 |
| Bright Data | $75 | Social scrape for drama mode ~$10 | ~$10 | ~$65 |
| Zilliz | $100 | Embeddings storage + search (free tier likely sufficient) | ~$5 | ~$95 |
| Dify | ~80 coupons | Workflow runs for dev + demo | ~25 coupons | ~55 coupons |
| Lovable | 100 credits | PWA scaffold + iterations | ~60 credits | ~40 credits |
| ElevenLabs | 3 Mo Creator | Audio narration + SFX (stretch goal) | ~40K chars | ~60K chars |
| ByteRover | 240 coupons | User preferences + history | ~50 coupons | ~190 coupons |

Total: ~$70 consumed out of ~$450+ available credits. Over 80% of credits remain as buffer.

# 12. Post-Hackathon Roadmap

Month 1–2: Add video comic output (motion comic with panel transitions + camera pans). Multi-language support (Vietnamese, Japanese, Korean, Spanish). Integrate with news APIs (Reuters, AP) for automatic real-time comic generation. Launch on Product Hunt.

Month 3–4: Education vertical: partner with schools for history comic libraries. Brand comic partnerships (sponsored comics). Creator tools: let users create recurring comic series with custom characters. Monetize with subscription tiers.

Month 5–6: API launch: let other platforms embed StoryStrip ("Powered by StoryStrip" on news sites). Expand to manga serialization (multi-episode stories). Community features: vote on best comics, trending comics, creator profiles. Target: 100K users, $10K MRR.

Total addressable market: AI comic generator market projected at $1.12B by 2033 (28.5% CAGR). Comic book market: $27B by 2034. Visual news consumption growing 70% YoY. StoryStrip sits at the intersection of all three.

# 13. Why This Wins the Hackathon

- Visual output is the most impressive demo format — judges SEE the result, not just hear it.

- 30-second generation time means live demo is possible. No pre-recorded videos needed.

- Every single comic is instantly shareable — viral loop is built into the product.

- Three distinct modes (News, History, Drama) show breadth and versatility.

- Choose Your POV is a never-before-seen feature that shows AI’s ability to tell stories from multiple perspectives.

- Maximizes the most unique hackathon credits: Exa (research), Bright Data (social scrape), ElevenLabs (audio), Dify (orchestration), Zilliz (cache), ByteRover (memory).

- Perfect track fit: Consumer app that people genuinely love to use. Judges will want to use it themselves.

- Clear business model: freemium + brand comics + education. Revenue from day one.

- Post-hackathon path is obvious: this can be a real startup.